Sprint 1 Plan:

User Story Story Points Acceptance Test

Log-in Screen: 4 the product owner should see a log-in screen

Sign-up Screen: 4 the product owner should see a sign-up screen

Welcome Screen: 3 the product owner should see a welcome screen

ERD: 5 the product owner should see the application’s ERD

Sprint 1 Review:

User Story Status

Log-in Screen Pending

Sign-up Screen Pending

Welcome Screen Pending

ERD: Completed

Sprint 1 Retrospective:

Prior to our meeting with the product owner, the project had built successfully on Kumar’s laptop. However, when the product owner came to see our product, the project failed to build. Therefore, the product owner was unable to see the log-in screen, the sign-up screen and the welcome screen. Nevertheless, the product owner was able to see the ERD. Additionally, the project was not running successfully on Jayron’s laptop. Jayron saw various error messages displayed while the project ran on his laptop. Lastly, the stories that will be carried over to the next sprint are the log-in screen story, the sign-up screen story and the welcome screen story.

Sprint 2 Plan:

User Story Story Points Acceptance Test

Log-in Screen: 4 the product owner should see a log-in screen

Sign-up Screen: 4 the product owner should see a sign-up screen

Welcome Screen: 3 the product owner should see a welcome screen